## Slide 1: Agile Presentation
By Leah Miller
10/17/26

## Slide 2: Scrum-Agile roles
Product Owner
One person sets priorities, so developers don’t get conflicting direction.
Scrum Master
This role protects the team from distractions and keeps events timeboxed, so problems surface daily instead of at the end.
Development Team
Turns backlog items into working software that the client can see at every Sprint Review. Their questions to the Product Owner catch unclear requirements before they become rework.
Testers
Testing inside the sprint means a story isn’t “done” until it passes. Defects are caught while the code is fresh and cheap to fix.

## Slide 3: Agile SDLC phases
Requirements
Design
Implementation
Testing
Deployment
Maintenance

## Slide 4: Phase Importance
Requirements (Planning)
Stories are refined just before each sprint, not locked upfront.
Why it matters: the backlog can absorb client changes, such as SNHU Travel’s shift to wellness trips, without a restart.
Design
The team designs only what the current sprint’s stories need.
Why it matters: it avoids spending effort designing features that may later be cut or change
Testing
Each story is tested against its acceptance criteria within the same sprint.
Why it matters: defects are found while they are cheap to fix, instead of piling up for a late testing phase (Mishra & Alzoubi, 2023).
Deployment (Review)
Completed work is shown to the client at the Sprint Review and can be released.
Why it matters: value reaches the client in increments and the client’s feedback shapes the next sprint.
Maintenance (Retrospective and Refinement)
The team reviews its process and updates the backlog for the next cycle.
Why it matters: both the product and the team’s process keep improving from sprint to sprint (Schwaber & Sutherland, 2020
Developers build a small, working increment each sprint.
Why it matters: the client sees real progress early and can give feedback on working software, not documents.
Implementation (Development)

## Slide 5: Waterfall Comparison
In waterfall, each phase must be finished and signed off before the next one begins. The work flows one way, like water down steps.
Requirements
Design
Implementation
Testing
Deployment
Maintenance
All requirements are gathered and documented at the start, then locked.
Impact: changes after sign-off are costly, because they ripple through every later phase.
The full system architecture is designed before any code is written.
Impact: design decisions rest on assumptions that can’t be tested until much later.
Developers build the entire system from the design documents.
Impact: the client usually sees no working software until this phase ends.
Testing happens as a separate phase after all coding is done.
Impact: defects are found late, when they’re the most expensive to fix (Mishra & Alzoubi, 2023).
The finished product is delivered in one release, then supported.
Impact: if the client’s needs changed during development, the product may already be out of date.

## Slide 6: Waterfall or Agile: Things to Consider
Stability
Are requirements likely to change? If so, Agile is a more flexible format. If not, then things can be streamlined with Waterfall.
Client Involvement
Agile needs a client who is available for regular feedback. Waterfall needs heavy input only at the start and the end.
Project Size and Complexity
Agile suits small to mid-sized teams and products. Very large projects may need waterfall-style planning or a hybrid approach (Leong et al., 2023).
Documentation and Regulation
Waterfall suits projects that need full upfront documentation or regulatory sign-off. Agile documents as it goes so is better when there is less concrete information up front.
Team Experience
Agile requires self-management and comfort with short cycles. Teams new to it need coaching from the Scrum Master.

## Slide 7: References
Digital.ai. (2024). 17th state of agile report. https://stateofagile.com
    Leong, J., Yee, K. M., Baitsegi, O., Palanisamy, L., & Ramasamy, R. K. (2023). Hybrid project management between traditional software development lifecycle and agile based product development for future sustainability. Sustainability, 15(2), Article 1121. https://doi.org/10.3390/su15021121
    Mishra, A., & Alzoubi, Y. I. (2023). Structured software development versus agile software development: A comparative analysis. International Journal of System Assurance Engineering and Management, 14(4), 1504–1522. https://doi.org/10.1007/s13198-023-01958-5
Schwaber, K., & Sutherland, J. (2020). The Scrum guide. Scrum.org. https://scrumguides.org/scrum-guide.html
Thank You!